LEE ENTERTAINMENT Isaac Justesen — Website & SEO Brief April – June 2026 · 90-Day Operating Brief

01 — ROLE & SCOPE

What Isaac Owns

Isaac Justesen is the Website & SEO Manager for Lee Entertainment. His responsibility is to ensure that the Lee Entertainment website (vancouverislanddj.com) is always current, professional, and ranking well in Google search for Vancouver Island DJ-related searches.

Abraham Lee handles all other marketing activities including social media, wedding shows, and direct client outreach. Isaac's focus is the digital foundation — the website and organic search presence.

| ISAAC OWNS | ABRAHAM OWNS |
| --- | --- |
| ✓ Website content — keep it current ✓ SEO — Google rankings & visibility ✓ Google Business Profile updates ✓ Website performance & speed ✓ Monthly SEO report to Abraham | Social media content & posting Wedding shows & expos Direct client outreach Paid advertising decisions Brand decisions & pricing |

02 — WEBSITE RESPONSIBILITIES

Keeping the Site Current

The Lee Entertainment website must reflect what the business actually offers right now. Outdated content, broken links, and missing information directly cost bookings.

Content to Review & Update Monthly

- Pricing information — ensure all packages and rates are accurate

- Service descriptions — weddings, corporate events, private parties, DJ + Live Band Package

- Photo galleries — add new event photos as they come in from Abraham

- Testimonials — add new Google Reviews to the website testimonials section

- Team section — keep DJ Abe Lee bio and photo current

- Contact details — verify calendar links and email addresses are working

- Upcoming availability — flag if any date-specific content needs updating

Content to Review & Update Quarterly

- About page — ensure the brand story is current and accurate

- FAQ section — add new questions that clients frequently ask Abraham

- Blog or news section — if applicable, publish 1–2 posts per quarter

- Footer — verify all links, social handles, and contact info

03 — SEO RESPONSIBILITIES

Google Rankings & Visibility

The goal is for Lee Entertainment to appear on Page 1 of Google when someone on Vancouver Island searches for a DJ. This is the highest-value marketing activity for the business — a single organic booking pays for months of SEO work.

Primary Target Keywords

| TARGET KEYWORD | PRIORITY | INTENT |
| --- | --- | --- |
| DJ Vancouver Island | High | Direct booking intent |
| Wedding DJ Vancouver Island | High | Highest value — brides searching |
| DJ Nanaimo | High | Local area targeting |
| DJ Victoria BC | High | Local area targeting |
| Corporate DJ Vancouver Island | Medium | Corporate event planners |
| DJ Cowichan Valley | Medium | Local area targeting |
| Private party DJ Vancouver Island | Medium | Private event leads |
| DJ Comox Valley | Low | Expanding reach |

Monthly SEO Tasks

- Check current Google rankings for all target keywords — use Google Search Console

- Review Google Search Console for errors, indexing issues, or dropped pages

- Ensure every page has a unique title tag and meta description with target keywords

- Add alt text to all images using descriptive keywords

- Check that the Google Business Profile is complete, current, and responding to reviews

- Build or request 1–2 local backlinks (wedding directories, Vancouver Island business listings)

- Ensure site loads fast on mobile — run Google PageSpeed Insights monthly

Google Business Profile (Critical)

The Google Business Profile is often the first thing a potential client sees. It must be treated as a priority asset.

- Profile must always show correct hours, phone, website, and service area

- Add new photos every month — venue photos, event shots, behind the scenes

- Respond to all Google Reviews within 48 hours — Abraham will be notified of new reviews

- Post a Google Business update at least twice per month

- Ensure all 5 primary service categories are listed correctly

04 — 90-DAY TASK PLAN

April — June 2026

| TASK | TIMELINE | PRIORITY | STATUS |
| --- | --- | --- | --- |
| MONTH 1 — APRIL 2026: FOUNDATION AUDIT |  |  |  |
| Full website content audit — document what needs updating | Week 1 | High | Not started |
| Fix all broken links and outdated information | Week 1 | High | Not started |
| Claim & complete Google Business Profile if not done | Week 1 | High | Not started |
| Install Google Search Console & Analytics if not active | Week 1 | High | Not started |
| Optimise all page title tags and meta descriptions | Week 2 | High | Not started |
| Add alt text to all existing website images | Week 2 | Medium | Not started |
| Check mobile speed — fix any issues flagged by PageSpeed Insights | Week 2 | High | Not started |
| Submit sitemap to Google Search Console | Week 2 | Medium | Not started |
| Add Lee Entertainment to 3 Vancouver Island business directories | Week 3–4 | Medium | Not started |
| Deliver Month 1 SEO report to Abraham | Week 4 | High | Not started |
| MONTH 2 — MAY 2026: CONTENT & KEYWORDS |  |  |  |
| Update all service pages with target keywords naturally integrated | Week 5–6 | High | Not started |
| Create or update a dedicated Wedding DJ page | Week 5 | High | Not started |
| Create or update a dedicated Corporate Events page | Week 6 | Medium | Not started |
| Add DJ + Live Band Package as a featured offering on the website | Week 6 | High | Not started |
| Add new testimonials and Google Reviews to the website | Week 5–8 | Medium | Not started |
| Add 3–5 new event photos to gallery | Week 5–8 | Medium | Not started |
| Post 2x Google Business updates | Ongoing | Medium | Not started |
| Deliver Month 2 SEO report to Abraham | Week 8 | High | Not started |
| MONTH 3 — JUNE 2026: GROWTH & REVIEW |  |  |  |
| Review keyword rankings vs. Month 1 baseline | Week 9 | High | Not started |
| Identify top 3 pages driving traffic — double down on those | Week 9 | High | Not started |
| Build 2 additional local backlinks (wedding blogs, venue sites) | Week 10–11 | Medium | Not started |
| Update pricing page for 2026–2027 season if needed | Week 10 | High | Not started |
| Ensure all calendar and booking links are active for peak season | Week 10 | High | Not started |
| Post 2x Google Business updates | Ongoing | Medium | Not started |
| Deliver 90-Day Summary Report to Abraham | Week 12 | High | Not started |

05 — KPIS & SUCCESS METRICS

How We Measure Isaac's Performance

The following metrics are tracked monthly. Abraham reviews these numbers at the 30, 60, and 90-day marks. These are not aggressive growth targets — they are minimum standards for a healthy website and SEO presence.

| # | METRIC | TARGET | REVIEW FREQUENCY |
| --- | --- | --- | --- |
| 1 | Google ranking — "DJ Vancouver Island" | Page 1 by Month 3 | Monthly |
| 2 | Google ranking — "Wedding DJ Vancouver Island" | Page 1 by Month 3 | Monthly |
| 3 | Website organic traffic (Google Analytics) | 20% increase by Month 3 | Monthly |
| 4 | Google Business Profile views | Tracked & growing | Monthly |
| 5 | Website broken links & errors | Zero | Monthly |
| 6 | Mobile PageSpeed score | 80+ at all times | Monthly |
| 7 | Monthly SEO report delivered to Abraham | On time every month | Monthly |
| 8 | Google Business posts published | 2 per month minimum | Monthly |

If Google rankings have not improved by the 90-day review, Abraham and Isaac will assess whether the current approach needs to change or whether additional resources are required.

06 — MONTHLY REPORTING

What Isaac Delivers to Abraham Each Month

Isaac delivers a simple one-page report to Abraham by the last Friday of every month. The report does not need to be lengthy — it needs to be accurate and actionable.

| REPORT MUST INCLUDE | FORMAT |
| --- | --- |
| Current Google rankings for all target keywords | Screenshot from Google or Search Console |
| Organic website traffic this month vs. last month | Google Analytics screenshot |
| Google Business Profile views & actions | Screenshot from GBP dashboard |
| What was updated on the website this month | Brief bullet list |
| Any SEO issues found and fixed | Brief description |
| Top 3 priorities for next month | Brief bullet list |

07 — TOOLS & ACCESS REQUIRED

What Isaac Needs to Do His Job

- Wix website editor access — Abraham to grant

- Google Search Console access — verify site ownership via Wix

- Google Analytics access — Abraham to share property

- Google Business Profile manager access — Abraham to add Isaac

- Access to event photos — Abraham sends after each event

- Access to new Google Reviews — Abraham forwards or Isaac monitors

Note: Isaac does not need access to financial data, DJEP, client contracts, or the internal Operations Hub.

LEE ENTERTAINMENT · ISAAC JUSTESEN — WEBSITE & SEO BRIEF · APRIL–JUNE 2026 Confidential — Internal Use Only · abraham@leeentertainment.ca